DVOC INSTITUTE

Website Project Documentation

Repository: smeetkataria7-cmyk/DVOC_2

Period: June 2026

Total Commits: 33  |  Branch: main

# 1. Project Overview

This document provides a complete record of all development work carried out on the DVOC Institute website. The project involved building, refining, and optimising a multi-page website for DVOC Institute - Mumbai's premier professional IT training institute with 3 branches and 30,000+ students trained since 1996.

The website was developed and hosted on GitHub (smeetkataria7-cmyk/DVOC_2) and includes the following key pages:

- index.html - Main homepage with hero, courses, highlights, testimonials, and contact

- about.html - About page with team profiles, director's desk, and advisory board

- course card/ - 20 individual course detail pages

- support-chatbot.html - Live chat support page

- DVOC_2-index-quiz.html - Interactive quiz page

# 2. Final Folder Structure

After restructuring, the repository follows this clean layout:

| Path | Contents |
| --- | --- |
| index.html | Main homepage |
| about.html | About us page |
| support-chatbot.html | Support chatbot page |
| DVOC_2-index-quiz.html | Interactive quiz page |
| course card/ | 20 individual course HTML pages |
| pictures/ | All WebP optimised images (26 files) |

# 3. Development Work - Phase by Phase

## Phase 1: Initial Setup & Content (3 June 2026)

The project began with the first commit, laying the foundation of the website.

- Set up base HTML structure for the DVOC Institute website

- Established the initial design language: orange (#E87E26) and navy (#1F3864) brand colours

- Created the homepage layout with navigation, hero section, and footer

## Phase 2: Content & Data Updates (4 June 2026)

A major content overhaul was carried out to align the website with official DVOC data.

- Updated all statistics and course display to reflect accurate numbers

- Aligned website content with official dvoc.in data

- Rebranded consistently to 'DVOC INSTITUTE' in uppercase across all pages

- Implemented a dynamic course system covering all 36 courses across segments (Undergrad, Graduate, Skill Building)

- Added course cards with 3D tilt effect and hover animations

- Implemented infinite auto-scroll logo carousel for institute certifications (NSDC, MS-CIT, KCLI, Tally, MKCL)

- Enhanced Video Testimonials section with photos and a custom video player

- Fixed broken footer with missing tags and malformed logo image

- Replaced WhatsApp button text with the official WhatsApp logo icon

- Removed emojis from course cards for a cleaner professional look

- Fixed text corruption (mojibake encoding issues) across all pages

- Fixed invisible course cards caused by fade-up animation never triggering

- Added topic-based background images to course cards replacing plain gradients

## Phase 3: Course Detail Pages (5-6 June 2026)

Individual course detail pages were built and linked to the main course listing.

- Created 20 dedicated course detail HTML pages covering all major programs

- Linked course cards on the homepage to their respective detail pages

- Added a Course dropdown to the hero lead form for better UX

- Added local course-card background images and pointed getCourseImage() at them

- Courses covered: AI & GenAI, Data Science, Full Stack Development, FinTech, Digital Marketing, Data Analytics, Python, Java, C++, SQL, Power BI, Tableau, Advanced Excel, Tally, SEO, Social Media Marketing, Graphic Designing, Web Designing, Web Development (C#), Foundation to IT

## Phase 4: Image Optimisation & Performance (8 June 2026)

All images were converted from PNG to WebP format, dramatically reducing page load time.

- Converted 25 PNG images to WebP format using Python Pillow library

- Total image payload reduced from ~32 MB to ~2 MB (94% reduction)

- Added loading='lazy' attribute to all <img> tags for faster initial page load

- Updated all 23 HTML files to reference the new .webp filenames

| Metric | Before | After |
| --- | --- | --- |
| Total Image Size | ~32 MB | ~2 MB |
| Image Format | PNG | WebP |
| Lazy Loading | No | Yes |
| Files Updated | - | 23 HTML files |

## Phase 5: Website Restructure (8 June 2026)

The entire file structure was reorganised into a clean, logical folder layout.

- Moved all 20 course pages into a dedicated 'course card/' subfolder

- Moved all 26 WebP images into a dedicated 'pictures/' subfolder

- Updated all internal links and image paths across every HTML file to reflect new paths

- Updated JS chatbot page references from bare filenames to 'course card/filename.html'

- Course card pages updated to use '../pictures/' and '../index.html' relative paths

- Removed outdated files: README.md, old v2/ folder, files(1)/ folder, dvoc-server/ folder

- Force-pushed clean structure to DVOC_2 GitHub repository

## Phase 6: About Page Overhaul (8 June 2026)

The about.html page was comprehensively updated with real team information and photos.

- Director's Desk (blue section): Added Ashish Bafna's name and personal biography

- Updated director section image to use Owner & Director.webp

- Team Card 1 - Lajwanti Shah: Added real photo (Owner & Director.webp), title 'Chief Business Officer', warm personal bio

- Team Card 2 - Dhruv Bafna: Added real photo (Director.webp), title 'Director', personal bio

- Team Card 3 - Poonam Patil: Added real photo (Head Of Placement.webp), title 'Head of Placements', personal bio

- Fixed team card image aspect ratio to 4:5 portrait using padding-top: 125%

- Removed incorrect '../' path prefix from image URLs (about.html is at root level)

## Phase 7: UI Fixes & Polish (8 June 2026)

Several UI issues were identified and fixed to ensure a clean, professional appearance.

- Removed orange WA (WhatsApp) floating button from all pages except index.html

- Fixed course card images broken by encodeURIComponent encoding spaces as %20

- Added missing emoji icons to highlight cards (Expert Faculty, Skills Training, Certificate)

- Added missing icons to About Us nav dropdown menu items

- Replaced raw emoji characters with HTML entities to fix broken code display across browsers

- Fixed all image path references after folder restructuring

# 4. Full Commit Log

Complete list of all 33 commits made to the DVOC_2 repository:

| Date | Commit | Description |
| --- | --- | --- |
| 08 Jun 2026 | fd1b902 | Fix icons - use HTML entities instead of raw emoji characters |
| 08 Jun 2026 | ac8f005 | Fix team card image paths - remove incorrect ../ prefix |
| 08 Jun 2026 | 7326f3a | Add missing icons to highlight cards and nav dropdown menus |
| 08 Jun 2026 | 9b2fc90 | Fix course card images - remove encodeURIComponent breaking filenames with spaces |
| 08 Jun 2026 | 8b2c7fe | Remove FIANL WEBSITE folder from repo - contents already at root |
| 08 Jun 2026 | 570a120 | Sync root files with FIANL WEBSITE - latest edits applied |
| 08 Jun 2026 | 1a95473 | Remove WA button from all pages except index.html |
| 08 Jun 2026 | 74e4a5a | Update about.html - team bios, names, images and director section |
| 08 Jun 2026 | e5a9db7 | Restructure website - clean folder layout |
| 08 Jun 2026 | faf866a | Convert images from PNG to WebP and add lazy loading |
| 06 Jun 2026 | 7d8411a | Add local course-card background images and point getCourseImage() at them |
| 05 Jun 2026 | 7935316 | 20 courses - individual detail pages |
| 05 Jun 2026 | d0ccff4 | Link course cards to real detail pages (not name-slug URLs) |
| 05 Jun 2026 | bd3f717 | Add Course dropdown to hero lead form |
| 04 Jun 2026 | e405f37 | Uppercase brand name to 'DVOC INSTITUTE' everywhere |
| 04 Jun 2026 | a143465 | Add NSDC logo to the institute carousel |
| 04 Jun 2026 | b4d607d | Show carousel logos in full color (remove grayscale filter) |
| 04 Jun 2026 | f35e315 | Use real institute logo images in carousel (replace text/emoji items) |
| 04 Jun 2026 | 6f3cfe2 | Enlarge header logo further (72px to 92px, nav 90px to 108px) |
| 04 Jun 2026 | a209f91 | Remove emojis from course cards; switch video CTA to Instagram |
| 04 Jun 2026 | bcaec58 | Restore 3D tilt on course cards, enlarge header logo, fix subpages |
| 04 Jun 2026 | ae5cd35 | Fix text corruption (mojibake) across all pages + robust dev server |
| 04 Jun 2026 | 080c7f2 | Replace WhatsApp button text with official logo icon |
| 04 Jun 2026 | 7699196 | Add topic-based images to course cards (replace plain gradients) |
| 04 Jun 2026 | 36eef74 | Fix invisible course cards (fade-up never revealed) |
| 04 Jun 2026 | e1bbc3e | Fix remaining global-rule violations (10K and 95% placement) |
| 04 Jun 2026 | 303ff08 | Fix Broken Footer: Missing tag + malformed logo image |
| 04 Jun 2026 | c4db61d | Enhance Video Testimonials Section with Photos & Player |
| 04 Jun 2026 | 256d0e5 | Implement Infinite Auto-Scroll Logo Carousel with Enhanced Design |
| 04 Jun 2026 | cb991ce | Phase 2: Implement Dynamic Course System with All 36 Courses |
| 04 Jun 2026 | 2048568 | Phase 1: Content & Copy Updates |
| 04 Jun 2026 | ee6a74a | Update statistics and course display |
| 03 Jun 2026 | bc0266d | First commit - initial project setup |

# 5. Team & Leadership Featured on Website

| Name | Role | Image Used |
| --- | --- | --- |
| Ashish Bafna | Founder & Director | Owner & Director.webp (Director's Desk section) |
| Lajwanti Shah | Chief Business Officer | Owner & Director.webp (team card) |
| Dhruv Bafna | Director | Director.webp (team card) |
| Poonam Patil | Head of Placements | Head Of Placement.webp (team card) |

# 6. Summary of Key Achievements

- Built a fully functional multi-page website for DVOC Institute from scratch

- Created 20 individual course detail pages covering all major programs

- Reduced total image payload by 94% (32 MB to 2 MB) via PNG to WebP conversion

- Implemented lazy loading for all images improving initial page load speed

- Restructured the entire codebase into a clean, maintainable folder layout

- Updated About page with real team photos, names, and personalised bios

- Fixed multiple UI bugs including broken images, invisible cards, and encoding issues

- Maintained consistent brand identity throughout: orange, navy, professional typography

- All changes version-controlled and hosted on GitHub (DVOC_2 repository)

--- End of Document ---